## Slide 1: Agile Values, Principles and Practices
November 5th, 2009
By Jack Crews

## Slide 2: Agenda
Agile Alliance
Value And Principle Based Practices
Values
Principles
Practices
Q & A

## Slide 3: Agile Alliance
Formed in February 2001 when 17 thought leaders in software met to see if they had anything in common among the various “light” methodologies.
They wrote the Agile Manifesto and supporting principles.
XP
Scrum
Lean
Crystal
Adaptive
FDD
DSDM
Pragmatic
AGILE

## Slide 4: Agile Manifesto
http://www.agilemanifesto.org

## Slide 5: Value And Principle Based Practices
Values
Principles
Practices

## Slide 6: Principles

## Slide 7: Principle #1
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.

## Slide 8: Principle #2
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.

## Slide 9: Principle #3
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.

## Slide 10: Principle #4
Business people and developers must work together daily throughout the project.

## Slide 11: Principle #5
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

## Slide 12: Principle #6
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.

## Slide 13: Principle #7
Working software is the primary measure of progress.

## Slide 14: Principle #8
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.

## Slide 15: Principle #9
Continuous attention to technical excellence and good design enhances agility.

## Slide 16: Principle #10
Simplicity--the art of maximizing the amount of work not done--is essential.

## Slide 17: Principle #11
The best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 18: Principle #12
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 19: eXtreme Programming (XP)
“Extreme Programming is a discipline of software development based on values of simplicity, communication, feedback, and courage. It works by bringing the whole team together in the presence of simple practices, with enough feedback to enable the team to see where they are and to tune the practices to their unique situation.” -Ron Jefferies
The following practices are found at http://en.wikipedia.org/wiki/Extreme_Programming_Practices

## Slide 20: XP Practices

## Slide 21: Planning game
The main planning process within Extreme Programming is called the planning game. The game is a meeting that occurs once per iteration, typically once a week. The planning process is divided into two parts:
  Release Planning: This is focused on determining what requirements are included in which near-term releases, and when they should be delivered. The customers and developers are both part of this.
  Iteration Planning: This plans the activities and tasks of the developers. In this process the customer is not involved.

## Slide 22: Pair programming
All code is produced by two people programming on one task on one workstation. One programmer has control over the workstation and is thinking mostly about the coding in detail. The other programmer is more focused on the big picture, and is continually reviewing the code that is being produced by the first programmer. Programmers trade roles regularly.
The pairs are not fixed: it's recommended that programmers try to mix as much as possible, so that everyone knows what everyone is doing, and everybody can become familiar with the whole system. This way, pair programming also can enhance team-wide communication.

## Slide 23: Test Driven Development
Unit tests are automated tests that test the functionality of pieces of the code (e.g. classes, methods). Within XP, unit tests are written before the eventual code is coded. This approach is intended to stimulate the programmer to think about conditions in which his or her code could fail. XP says that the programmer is finished with a certain piece of code when he or she cannot come up with any further condition on which the code may fail.

## Slide 24: Whole Team
Within XP, the "customer" is not the one who pays the bill, but the one who really uses the system. XP says that the customer should be on hand at all times and available for questions. For instance, the team developing a financial administration system should include a financial administrator.

## Slide 25: Continuous Integration
The development team should always be working on the latest version of the software. Since different team members may have versions saved locally with various changes and improvements, they should try to upload their current version to the code repository every few hours, or when a significant break presents itself. Continuous integration will avoid delays later on in the project cycle, caused by integration problems.

## Slide 26: Design Improvement
Because XP doctrine advocates programming only what is needed today, and implementing it as simply as possible, at times this may result in a system that is stuck. One of the symptoms is that changes in one part of the code affect lots of other parts. XP doctrine says that when this occurs, the system is telling you to refactor your code by changing the architecture, making it simpler and more generic.

## Slide 27: Small Releases
The delivery of the software is done via frequent releases of live functionality creating concrete value. The small releases help the customer to gain confidence in the progress of the project. This helps maintain the concept of the whole team as the customer can now come up with his suggestions on the project based on real experience.

## Slide 28: Coding Standards
Coding standard is an agreed upon set of rules that the entire development team agree to adhere to throughout the project. The standard specifies a consistent style and format for source code, within the chosen programming language, as well as various programming constructs and patterns that should be avoided in order to reduce the probability of defects. The coding standard may be a standard conventions specified by the language vendor (e.g The Code Conventions for the Java Programming Language, recommended by Sun), or custom defined by the development team.

## Slide 29: Collective Code Ownership
Code additions and changes are integrated with the baseline after a few hours, a day at most. You can't just leap from task to task. When a task is done, you wait your turn integrating, then you load your changes on top of the current baseline (resolving any conflicts), and running the tests. If you have broken any tests, you must fix them before releasing. If you can't fix them, you discard your code and start over. In the short term, when the code base is small, the system stays in very tight sync. In the long term, you never encounter integration problems, because you have dealt with them daily, even hourly, over the life of the project. Continuous integration makes collective code ownership and refactoring possible without overwhelming numbers of conflicting changes, and the end of an integration makes a natural point to switch partners.

## Slide 30: Simple Design
Programmers should take a "simple is best" approach to software design. Whenever a new piece of code is written, the author should ask themselves 'is there a simpler way to introduce the same functionality?'. If the answer is yes, the simpler course should be chosen. Refactoring should also be used, to make complex code simpler.

## Slide 31: System Metaphor
The system metaphor is a story that everyone - customers, programmers, and managers - can tell about how the system works. It's a naming concept for classes and methods that should make it easy for a team member to guess the functionality of a particular class/method, from its name only. For example a library system may create loan_records(class) for borrowers(class), and if the item were to become overdue it may perform a make_overdue operation on a catalogue (class). For each class or operation the functionality is obvious to the entire team.

## Slide 32: Sustainable Pace
The concept is that programmers or software developers should not work more than 40 hour weeks, and if there is overtime one week, that the next week should not include more overtime. Since the development cycles are short cycles of continuous integration, and full development (release) cycles are more frequent, the projects in XP do not follow the typical crunch time that other projects require (requiring overtime).
Also, included in this concept is that people perform best and most creatively if they are rested.
A key enabler to achieve sustainable pace is frequent code-merge and always executable & test covered high quality code. The constant refactoring way of working enforces team members with fresh and alert minds. The intense collaborative way of working within the team drives a need to recharge over weekends.
Well-tested, continuously integrated, frequently deployed code and environments also minimize the frequency of unexpected production problems and outages, and the associated after-hours nights and weekends work that is required.

## Slide 33: Final Thoughts
Once you understand the practice they can be adapted to meet the team needs.
My experience has been that teams who follow these practices can be very productive.

## Slide 34: Resources
http://www.agilemanifesto.org/
http://www.agilemanifesto.org/principles.html
http://en.wikipedia.org/wiki/Extreme_Programming_Practices
Agile Software Development by Alistair Cockburn

## Slide 35: Q & A